MEETING MINUTES & ACTION ITEMS

Date: Sunday, 9 August 2026

Meeting: 2 - Architecture Reconciliation & Lock-In Decisions

Minutes by: Fred Ogunlesi, Project Coordinator

Attendees: Panagiotis Monogios, Fred Ogunlesi, Alya Nasser

Apologies / Not present: Amna Al-Sayed, Aldana Al-Dosari

EXECUTIVE SUMMARY

The team reviewed and reconciled the technical architecture proposals from Amna, Aldana, and Panagiotis, resolving inconsistencies between the six-agent design and the earlier four-role methodology framing. Key decisions were locked on architecture, orchestration, planning logic, human approval scope, and deployment, clearing the way for final diagrams and methodology write-up. As Amna and Aldana were not present, decisions affecting their sections are recorded below for their review and confirmation ahead of Meeting 3.

KEY DISCUSSION POINTS & DECISIONS

Architecture & Framework

- Agent architecture: Confirmed adoption of Amna's six-agent architecture (Orchestrator, Planner, Academic Retrieval, Processing/Ranking, Evidence Validator, Storage/Export) as the standard terminology across the report, superseding Aldana's earlier four-role framing.

- Orchestration framework: Confirmed LangGraph.

- BDI framing: Agreed to describe the system as a "role-based multi-agent architecture informed by BDI concepts of goals and intentions" rather than a full BDI implementation, given the 1,000-word limit.

- Diagram correction required: Amna's existing sequence diagram omits the Orchestrator, contradicting her own written workflow. To be corrected before final diagrams are produced.

- Terminology standard: Agreed to visually and textually separate agents (Orchestrator, Planner, Retriever, Processor, Validator, Storage/Export) from tools/infrastructure (LangGraph, Hugging Face, Crossref, OpenAlex, SQLite, FastAPI, Pydantic) throughout the report and diagrams.

Execution Strategy & Logic

- Planning logic: Agreed on Plan-and-Execute for initial task decomposition, with ReAct-style feedback during execution/re-planning.

- Human approval scope: Agreed on a single human approval point, positioned before final export, rather than multiple mandatory gates. (Note: this narrows the two-point approach discussed previously — recorded here as the team's decision pending Amna's and Aldana's confirmation.)

- Deployment environment: Agreed to run the demonstration locally, prioritising autonomy and ease of testing over cloud or university-hosted infrastructure.

Technology Stack & Prototype Scope

- Stack: Python 3.11+, LangGraph, FastAPI, Streamlit (initial UI), SQLite for the prototype spike, with PostgreSQL as a conditional upgrade only if persistent multi-user execution is required.

- Testing/evaluation dataset: Agreed the dataset should exceed the original 10–20 request range, covering varying scope and complex/ambiguous topics, to properly justify the six specialised roles. Target remains ≥90% error-free execution.

OUTSTANDING QUESTIONS FOR TEAM RESOLUTION

- Search input parameters: Topic only, or also date range, keywords, publication type, and max source count?

- Academic data sources: Crossref and OpenAlex mandatory, Semantic Scholar conditional on API key access?

- Retrieval pipeline wording: Confirm "RAG-style retrieval pipeline" (structured API retrieval) as the term used, rather than implying a full vector-based RAG implementation — unless the team later adds embeddings.

ACTION ITEMS

- Correct sequence diagram to include the Orchestrator node — Amna — Pending, needs briefing, was not present

- Update methodology section to reflect six-agent architecture and Plan-and-Execute/ReAct flow — Aldana — Pending, needs briefing, was not present

- Circulate outstanding questions (#1–3 above) and decisions from this meeting to group chat for offline feedback, including Amna and Aldana — Fred — Pending

- Finalise system diagrams once offline feedback collected — Panagiotis — Blocked on #3 outstanding question

- Check citation/reference consistency against updated six-agent terminology — Alya — Pending

- Distribute minutes, confirm Meeting 3 date — Fred — In Progress